|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Week Starting Date** | | | 14-01-2019 | **Week Ending Date** | | 20-01-2019 |
| **Name** | | | Bhoomika R Rao  Preetika | **USN** | | 01FB15ECS069  01FB15ECS214 |
| **Activities Completed** | | | | | | |
| **#** | | **Tasks** | | **Date** | **Remarks** | |
| 1 | | Finalized Smart Glasses as our Project title | | 13-01-2019 | Yet to speak to guide regarding this. | |
| 2 | | Spoke to guide about gist of overall project procedure | | 13-01-2019 | Got an idea of how heavy the project should be and general rules and regulations. | |
| 3 | |  | |  |  | |
| 4 | |  | |  |  | |
|  | |  | |  |  | |
| **In Progress** | | | | | | |
| **#** | **Tasks** | | | **Date** | **Remarks** | |
| 1 | Change of Project idea as the project title was not feasible | | | 15-01-2019 | Project idea wasn’t feasible enough so requested guide to help us out and come up with new ideas and domain of work. | |
| 2 | Discuss about new project title with guide | | | 18-01-2019 | Got the idea approved and started researching about the project title gathering more information. | |
| 3 |  | | |  |  | |
|  |  | | |  |  | |
| **Plan for Next Week** | | | | | | |
| **#** | | **Tasks** | | **Date** | **Remarks** | |
| 1 | | Finalize with new idea and get the idea approved by the panel. | | 21-01-2019 | Finalize idea with no more change and start working with the project. | |
| 2 | | Make presentations ready for the upcoming week’s project presentation in front of the panel | | 22-01-2019 | Make presentations according to the default ppt. | |