|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Week Starting Date** | | | 18-02-2019 | **Week Ending Date** | | 24-02-2019 |
| **Name** | | | Bhoomika R Rao  Preetika | **USN** | | 01FB15ECS069  01FB15ECS214 |
| **Activities Completed** | | | | | | |
| **#** | | **Tasks** | | **Date** | **Remarks** | |
| 1 | | Waiting For Approval from Twitter developer people | | 11-02-2019 | Got permission started extracting data. | |
| 2 | | Start with the CRS document and submit them | | 12-02-2019 | Started working on CRS document. | |
| 3 | | Presentation for 2nd review | | 13-02-2019 | Started working on making presentations for 2nd review. | |
| 4 | |  | |  |  | |
|  | |  | |  |  | |
| **In Progress** | | | | | | |
| **#** | **Tasks** | | | **Date** | **Remarks** | |
| 1 | 2nd review presentation | | | 23-02-2019 | Presentation was done with few modifications as suggested by the panel members | |
| 2 | Complete CRS document and submit | | | 24-02-2019 | Complete with few final changes and modifications | |
| 3 | Started working on implementation of algorithms on small kaggle dataset. | | | 24-02-2019 | Started with MNB(Multinomial naïve bayes) | |
|  |  | | |  |  | |
| **Plan for Next Week** | | | | | | |
| **#** | | **Tasks** | | **Date** | **Remarks** | |
| 1 | | Implementation of other algorithms and test for the algorithm which gives best accuracy | | 26-02-2019 | Search for related working of algorithms and start implementing | |
| 2 | |  | |  |  | |
| 3 | |  | |  |  | |
| 4 | |  | |  |  | |