|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Week Starting Date** | | | 04-03-2019 | **Week Ending Date** | | 10-03-2019 |
| **Name** | | | Bhoomika R Rao  Preetika | **USN** | | 01FB15ECS069  01FB15ECS214 |
| **Activities Completed** | | | | | | |
| **#** | | **Tasks** | | **Date** | **Remarks** | |
| 1 | | Implementation of other algorithms and test for the algorithm which gives best accuracy | | 26-02-2019 | Search for related working of algorithms and start implementing | |
| 2 | | Complete MNB with the kaggle dataset with reasonable accuracy | | 02-03-2019 | Completed one of the algorithm implementation | |
| 3 | | Daily Twitter API data extraction to make a huge dataset | | 02-03-2019 | Daily extraction or weekly extraction | |
| 4 | |  | |  |  | |
|  | |  | |  |  | |
| **In Progress** | | | | | | |
| **#** | **Tasks** | | | **Date** | **Remarks** | |
| 1 | Start implementation of second algorithm and compare their accuracies | | | 04-03-2019 | Implementation and comparison of algorithms | |
| 2 | Start working on Decision tree algorithm and compare accuracies | | | 05-03-2019 | Implementation of algorithm in progress | |
| 3 | Twitter daily data extraction | | | 06-03-2019 | More data extraction from Twitter API | |
|  |  | | |  |  | |
| **Plan for Next Week** | | | | | | |
| **#** | | **Tasks** | | **Date** | **Remarks** | |
| 1 | | Finish implementations of minimum of 4 algorithms on small kaggle dataset | | 11-03-2019 | Minimum 4 implementations. | |
| 2 | |  | |  |  | |
| 3 | |  | |  |  | |
| 4 | |  | |  |  | |